InPlace

On-Demand Care Coordination Platform

Product Roadmap & Backlog

Version 1.8.3

February 21, 2026

yourinplace.com

# Summary

Current state of the InPlace product as of v1.8.3.

| 13 Open Bugs | 24 Features Planned | 15 Done in v1.8.x | 6 Pete Action Items |
| --- | --- | --- | --- |

# Bug Tracker

Open bugs sorted by priority. Feedback item numbers reference FEEDBACK.md.

| Priority | Bug Description | Component | Feedback |
| --- | --- | --- | --- |
| HIGH | Invalid dates on activity feed | ActivityFeed.js | #7 |
| HIGH | Invalid dates on Betty's calendar | CaredForView.js | #12 |
| HIGH | 2FA won't load for caregiver role | TwoFactorSetup / MyAccount | #23 |
| HIGH | Real users can message without connection | Messages routes | — |
| MED | Maria has 3 duplicate Betty families | seed.js | #19 |
| MED | Map centered on Blacksburg, not zip | AreaMap.js | #26 |
| MED | Pet/health info not showing on account | MyAccount.js | #22 |
| MED | No thumbnail photos on demo profiles | seed.js | — |
| MED | Caregiver dashboard cluttered | CaretakerHub.js | — |
| LOW | Upload profile photo link missing in First Steps | CaretakerHub.js | — |
| LOW | Caregiver onboarding missing pets/allergies | CaregiverOnboarding.js | — |
| LOW | Dashboard needs status section | Dashboard.js / CaretakerHub.js | — |
| LOW | Caregiver profile doesn't show submitted docs | CaretakerHub.js | — |

# Feature Backlog

Planned features grouped by target milestone.

| Target | Feature | Feedback |
| --- | --- | --- |
| Next | Demo data enrichment — realistic messages | #6,14,15 |
| Next | Maria demo profile polish | #17-20 |
| Next | Caregiver 'Find Work' view (replace Request Care) | #3 |
| Next | Analytics condensed into dashboard | #8 |
| Next | Upcoming sessions widget — make clickable | #10 |
| Next | Caregiver assignment flow — clearer CTA | #9 |
| Next | Push notification debugging | #5 |
| v1.9+ | Calendar import (Apple/Google/Microsoft) | #3 |
| v1.9+ | Financials/payments tab for caregivers | #1 |
| v1.9+ | Stripe Connect integration (marketplace payments) | — |
| v1.9+ | Stripe payment for background check | — |
| v1.9+ | Onboarding profile questions — all roles | — |
| v1.9+ | User search + connection request + messaging | — |
| v1.9+ | Video chat — Meet link in messages | — |
| v1.9+ | Interactive drag-to-select availability calendar | — |
| v1.9+ | CaretakerHub dashboard overhaul | — |
| v1.9+ | Multiple certifications in caregiver signup | — |
| v2.0 | Caregiver registration disclosures & agreements | — |
| v2.0 | Medical care disclaimer banner | — |
| v2.0 | S3/R2 for visit photos | — |
| v2.0 | Cloudflare R2 database backup pipeline | — |
| v2.0 | Build step for frontend (Vite) | — |
| v2.0 | Google OAuth setup on Railway | — |
| v2.0 | Google Maps geocoding upgrade | — |

# Completed (v1.8.x)

Items shipped in v1.8.0 through v1.8.3.

- Floating feedback button + admin review panel

- Profile photo upload for all roles + server fix

- Care requests show on calendar (pink/red)

- Message timestamps — actual time display

- 2FA tap-to-copy manual entry code

- Admin panel shows care team invites

- Care team invite registration flow (skip steps)

- Admin API key for automated scripts

- Admin in mobile bottom nav

- Service worker network-first strategy

- APP_VERSION consistency fix

- Feedback button mobile refinement (left side)

- Archive obsolete files

- Git workflow fix (direct push)

- Email-first signup flow on splash page

# Pete's Action Items

External setup tasks only Pete can complete.

| Action | What It Unblocks |
| --- | --- |
| Stripe API keys on Railway | Unblocks background check + marketplace payments |
| Checkr signup + API key | Unblocks real background checks |
| Background check price decision | Needed for payment step |
| Plausible Analytics signup | Script tag already in HTML |
| Google OAuth Cloud Console setup | Backend already built |
| Google Maps API key (optional) | Better residential geocoding |

# Tech Stack Reference

| Layer | Technology |
| --- | --- |
| Backend | Node.js + Express, PostgreSQL, JWT auth, Socket.io |
| Frontend | React 18 (CDN), Babel standalone, modular SPA, no build step |
| Maps | Leaflet + OpenStreetMap, Nominatim geocoding |
| Payments | Stripe Connect (planned), Stripe Elements |
| Hosting | Railway.app, Cloudflare DNS/proxy, yourinplace.com |
| Real-Time | Socket.io WebSocket, push notifications (web-push) |