InPlace

Development Roadmap

On-demand care coordination for your loved ones

Last updated: February 17, 2026  •  Current version: v0.6.2

# Guiding Principles

- Ease of change first — Every structural decision should make the next change cheaper and safer.

- Expand future capabilities — Build the foundation that makes advanced features possible without rewrites.

- Demo-ready at all times — The deployment at yourinplace.com must always work as a polished demo.

# Completed

## v0.1.0 — Initial Release (2026-02-15)

- Express API with JWT auth (register, login, profile)

- SQLite database with 10-table schema

- Care recipient CRUD, caregiver search, session booking with matching

- Demo seed data (Pete + Betty + 4 caregivers)

- Railway.app deployment

- Frontend SPA (monolithic) with splash, login, registration, 9 sidebar pages

## v0.2.0 — Frontend Modularization (2026-02-15)

- Split monolithic index.html (3,900 lines) into 17 modular component files

- Zero-build-step CDN approach preserved (Babel standalone)

## v0.3.0 — Role Foundation (2026-02-15)

- Three user roles: Care Team (Pete), Caregiver (Maria), Care Recipient (Betty)

- Maria login with full caregiver dashboard, area map (Leaflet/OpenStreetMap)

- Betty login with calendar view and personal notes

- Database-backed messaging between all users

- Caregiver assignments with favorite toggle

## v0.3.1 — UI & Scheduling (2026-02-15)

- Calendar heat map with teal saturation shading

- Emergency contacts CRUD on care profiles

- Favorite caretakers sort first in booking

## v0.3.2–v0.3.3 — Splash & Waitlist (2026-02-15)

- Investor pitch splash page with market stats ($200B, 63M, 11.2K boomers/day)

- Email capture waitlist with API endpoint

## v0.4.0–v0.4.2 — Rebrand & Mobile (2026-02-16)

- Full rebrand from KinCare to InPlace (26 files)

- New domain: yourinplace.com via Cloudflare

- Cache-busting system (?v=X.Y.Z on all JS/CSS)

- Responsive hamburger menu for mobile

## v0.5.0 — PostgreSQL Migration (2026-02-17)

- Replaced SQLite with PostgreSQL (pg library + connection pooling)

- Custom query wrapper auto-converts ? to $1, $2, ... for PostgreSQL

- Data now persists across deploys

## v0.5.1 — Onboarding (2026-02-17)

- Registration wizard wired to POST /api/auth/register

- Password reset flow: ForgotPasswordPage → email via Resend → ResetPasswordPage

## v0.5.2 — Mobile Bottom Navigation (2026-02-17)

- Bottom nav bar replaces sidebar on mobile (≤768px)

- Role-aware nav items, safe-area padding for notched phones

## v0.5.3 — Demo Polish (2026-02-17)

- Loading spinners & empty states on all pages

- Toast notification system (success/error/info)

- MyAccount persistence: PUT /api/auth/me for profile + notification prefs

## v0.6.0 — PWA & Mobile Polish (2026-02-17)

- PWA: manifest.json, service worker (cache-first static, network-first API)

- Install banner (beforeinstallprompt) + offline indicator

- Icons: 192x192, 512x512, apple-touch-icon (180x180)

- Apple meta tags for iOS home screen

- Mobile touch polish: 44px min tap targets, font-size 16px (prevents iOS zoom)

- viewport-fit=cover for notched phones, display-mode standalone CSS

- Sibling logins: David Lee + Susan Lee as family users

- Quick-login buttons for siblings on LoginPage

## v0.6.1 — Production Hardening (2026-02-17)

- Calendar heat map stale bug fixed (key={currentPage} on all page components)

- Input validation middleware: email, password strength, phone, length limits, sanitization

- Rate limiting: auth endpoints (20/15min), general API (120/min)

- JSON body size limit (100KB)

- Validators wired to: register, login, profile update, messages, sessions

## v0.6.2 — Email Verification & Tests (2026-02-17)

- Centralized email utility (src/utils/email.js) — shared sendEmail() + brandedHtml()

- FROM_EMAIL env var for verified domain senders; sandbox mode detection

- Email verification on registration: token, branded email, 24h expiry

- GET /api/auth/verify + POST /api/auth/resend-verification endpoints

- EmailVerificationBanner component for unverified users

- Jest + supertest test suite: 45 tests across 4 suites

- Mock database layer — tests run without PostgreSQL

# Next Up — Marketplace & Growth

Priority: HIGH — Build out core marketplace features.

- ⬜ Stripe Connect integration (marketplace payments)

- ⬜ Geocoding & distance for caregiver matching

- ⬜ Recurring sessions (weekly/biweekly)

- ⬜ Visit photos (file upload for documentation)

- ⬜ Real-time updates (WebSocket or SSE)

- ⬜ Build step for frontend (Vite)

# Demo Credentials

All passwords: inplace123

- Pete Lee (Care Team): pete@inplace.care

- David Lee (Sibling): david.lee@inplace.care

- Susan Lee (Sibling): susan.lee@inplace.care

- Maria Santos (Caregiver): maria@inplace.care

- Betty Lee (Care Recipient): betty@inplace.care

# Tech Stack

- Backend: Node.js + Express (v4)

- Database: PostgreSQL via pg (connection pooling)

- Auth: JWT tokens (7-day expiry), bcryptjs

- Frontend: Modular React SPA (CDN — React 18, Babel standalone)

- Deployment: Railway.app + Cloudflare DNS/proxy

- PWA: Service worker, web app manifest, install banner

Live at https://yourinplace.com